SEER GLOBAL SOLUTIONS LIMITED

Engineering Documentation — Internal

Skill Specification

dada-family-site

A reusable Claude Skill for building Dada-family medical practice websites

Version 0.1 (Draft for Engineering Review)

Status: Pending build by Toyeeb Atunde & Fidelis Ekeh

Prepared for: Dr. Ewaen Okao (SGSL CEO)

Author: SGSL Engineering

Build owners: Toyeeb Atunde (Head of Engineering), Fidelis Ekeh (Head of Implementation)

Date: May 2026

Contents

| 1 | Executive Summary | What this document is and who it serves |
| --- | --- | --- |
| 2 | What a Claude Skill Actually Is | Plain-language primer for non-engineers |
| 3 | The Skill Specification | The SKILL.md file Claude actually reads |
| 4 | Folder Structure | What lives where, and why |
| 5 | Component Library | The reusable building blocks |
| 6 | HIPAA Form Pattern | Patient-facing forms done safely |
| 7 | GoHighLevel Integration | CRM wiring shared with Lakeside |
| 8 | Validation Criteria | How we know the output is correct |
| 9 | Content Rules (Hard Constraints) | What the Skill must never do |
| 10 | Build Sequence | Step-by-step build plan for the engineering team |
| 11 | Governance, Versioning, Maintenance | How the Skill lives long-term |
| 12 | Appendix — Worked Example | How the Skill processes a real input |

1 — Executive Summary

What this document is and who it serves

This document is the formal specification for an SGSL-built Claude Skill called dada-family-site. Once built, this Skill will allow any SGSL engineer or operator to generate a fully-themed WordPress child theme — for any current or future Dr. Dada medical practice website — by handing Claude two inputs: a copy specification document (the kind already delivered for Kirkland Specialty Infusion Center and Evergreen Rheumatology), and a brand palette.

WHY THIS EXISTS

SGSL is currently shipping three medical practice websites for Dr. Dada (KSIC, Evergreen Rheumatology, and an Overlake Arthritis redesign to follow) with a likely pipeline of additional Dada-family sites and adjacent medical practice clients. Building each site from scratch is the wrong unit economics. Building each site by copying-and-modifying the previous site introduces drift, inconsistency, and unmaintainable special cases.

A Skill solves both problems. The pattern is encoded once, refined as we learn, and applied consistently across all current and future Dada-family sites. The first site costs the full build effort. Each subsequent site costs a fraction of that.

WHO SHOULD READ THIS

- Toyeeb Atunde (Head of Engineering) — owns the build of the Skill and its evolution

- Fidelis Ekeh (Head of Implementation) — owns deployment of generated themes and operator-facing tooling

- Victor Olaitan (Axtute CTO, advising) — cross-product technical review

- Dr. Ewaen Okao (CEO) — strategic owner and final acceptance authority

WHAT THIS DOCUMENT IS NOT

This is a specification, not an implementation. It defines what the Skill must do, what inputs it accepts, what outputs it produces, and how its success is measured. The actual implementation — the code, the templates, the scripts — is the responsibility of the engineering team and is expected to evolve through normal code review.

STRATEGIC FRAMING

This is an SGSL asset, not a one-off deliverable A well-built Skill is a compounding asset. Once dada-family-site is built and proven across Dr. Dada's practices, it can be cloned and adapted as medical-practice-site for future US clinical clients, and as nigerian-medical-practice-site for the Lagos/Abeokuta market once LafiaLink reaches website-bundle stage. The investment Toyeeb and Fidelis make here pays back across a service line, not a single project.

2 — What a Claude Skill Actually Is

Plain-language primer for non-engineers

A Claude Skill is a folder of written instructions that teaches Claude how to do a specific repeatable task well. That is the whole concept. Strip away the jargon and a Skill is a folder on disk containing one required file — SKILL.md — and any helpful supporting files such as templates, snippets, reference notes, validation scripts, and worked examples.

HOW CLAUDE USES A SKILL

Claude does not read every Skill on every turn. When a task arrives, Claude scans the descriptions of available Skills and loads the relevant one only if the task matches. This is called lazy loading, and it means that having ten Skills available costs nothing if only one is relevant to the current task. The matching is driven by the description field in the Skill's frontmatter, which is why writing that description carefully is the single most important thing a Skill author does.

THE CLOSEST ANALOGY

In clinical practice, a Skill is exactly equivalent to a standing order or clinical protocol. When a patient with DKA arrives, the receiving physician does not re-derive the insulin drip rate or fluid resuscitation plan from first principles. There is a protocol — written down once, refined as the literature evolves, applied consistently every admission. The protocol does not make the physician smarter. It makes the physician more consistent, faster, and less prone to omission errors. A Skill is the same artifact for an AI agent.

WHAT A SKILL IS MADE OF

| SKILL.md | Required. The instructions Claude reads. Frontmatter declares the name and description (used for routing). Body declares what the Skill does, when it applies, what inputs it needs, the workflow, the acceptance criteria, and what to avoid. |
| --- | --- |
| References folder | Optional. Background documents Claude may consult while executing the Skill — for example, design system tokens, HIPAA form rules, or content rules unique to the client. |
| Templates folder | Optional. Reusable file templates the Skill stamps out — WordPress child theme skeleton, page templates, component snippets, SCSS variable files. |
| Scripts folder | Optional. Helper scripts Claude or an operator can run — for parsing the input copy document, generating the theme, validating the output. |
| Examples folder | Optional but highly recommended. One or more worked input → output pairs so future maintainers can see what good looks like. |

WHAT SKILLS ARE NOT

- Not magic. A Skill does not make Claude smarter; it makes Claude more consistent and faster on a known task.

- Not infallible. Bad Skills produce bad output reliably. Skills require code review, versioning, and maintenance like any other engineering artifact.

- Not a substitute for judgment. Engineers still review every site this Skill produces before launch — especially for medical clients.

- Not unique to Anthropic. Other agentic platforms have equivalent constructs under different names. The discipline of "encode the pattern once, apply it many times" is general.

The compounding effect The first dada-family-site invocation may take a day end-to-end (longer if the engineer iterates on the Skill itself). The fifth invocation should take under two hours, because by then the templates have absorbed every quirk encountered. This compounding is the strategic point.

3 — The Skill Specification

The SKILL.md file Claude actually reads

Below is the verbatim content of the SKILL.md file that lives at the root of the dada-family-site folder. This is the file Claude reads when the Skill is invoked. Everything in the rest of this document is supporting material for the human team building and maintaining the Skill.

SKILL.MD — VERBATIM

--- name: dada-family-site description: > Generate a complete WordPress child theme for a Dada-family medical practice website (Lakeside Research, Overlake Arthritis, Evergreen Rheumatology, Kirkland Specialty Infusion Center, or future additions). Use this Skill when the user provides an SGSL website copy specification document (.docx) and asks to build, generate, or scaffold a website, WordPress theme, or child theme for one of these practices. Triggers include: "build the [practice] site/theme", "generate the WordPress theme for [copy doc]", "spin up the [practice] site", "implement the Evergreen/KSIC/Overlake/ Lakeside theme". Do NOT use this Skill for non-Dada medical clients, for React/Next.js requests, or for Nigerian practice sites. version: 0.1 owner: SGSL Engineering --- # Dada Family Medical Practice Site Builder ## What this Skill does Generates a complete, production-ready WordPress child theme that: - Implements the Dada family design system using the site's brand palette - Renders the structured content from a Word document copy specification - Includes HIPAA-compliant patient and provider forms wired for GoHighLevel - Cross-links to the other family sites in a consistent way - Includes provider bio templates, condition pages, FAQ blocks, contact pages ## When NOT to use this Skill - Non-Dada medical clients (use medical-practice-site if available) - React, Next.js, or other non-WordPress requests - Nigerian practice sites (different compliance regime; use nigerian- medical-practice-site) - Generic WordPress theme requests not tied to a Dada family practice ## Inputs required 1. Copy specification (.docx) following the SGSL standard structure 2. Brand palette: primary, primaryDk, accent, optional warm and coral 3. Site identity: name, tagline, domain, phone, address, hours 4. Cross-site link map: which family sites to link from where 5. Provider roster (optional override; defaults to Lakeside Team Roster) ## Step-by-step workflow ### Step 1 — Read the copy spec Use the docx skill to extract structured content from the input .docx. Map content to the standard SGSL copy structure: cover → design guidance → pages → appendix. Build an in-memory model of: - Pages with their hero, body, callouts, lists, tables - Forms required (referral, appointment, contact) - Cross-site link references - Placeholders awaiting Dr. Dada confirmation ### Step 2 — Apply the brand Load templates/scss/_variables.scss. Inject site palette tokens. Generate the site-specific brand.css. Validate WCAG AA contrast for all text-on-background combinations. ### Step 3 — Generate page templates For each page in the copy doc, select the matching template from templates/page-templates/. Bind copy content into template variables. Generate cross-site footer from input link map. Insert placeholders for awards carousel and testimonial carousel (rendered by JS at runtime). ### Step 4 — Wire HIPAA forms For each form referenced in the copy doc, instantiate the matching template from templates/forms/. Configure the GoHighLevel webhook endpoint per the GHL integration pattern. Insert the standard SGSL HIPAA notice. Ensure no PHI is stored client-side and all transport is TLS. ### Step 5 — Generate provider bios (if applicable) For each provider in the site roster, generate a bio page using templates/components/bio-card.php. Source bio text from the Lakeside Team Roster document unless overridden. Flag any bios marked as needing Dr. Dada confirmation (notably: Deepa Gali bio is currently incorrect on Lakeside). ### Step 6 — Validate Run scripts/validate_output.py. Check: all internal links resolve, all forms have HIPAA notice and GHL webhook, all images have alt text, all cross-site links match the input link map, all required pages present, no forbidden content references (see content-rules.md). ### Step 7 — Package and deliver Zip the child theme. Generate a deployment README. Generate a content-pending checklist for the operator (provider photos, real address, testimonials, insurance carrier list). Save artifacts to /mnt/user-data/outputs/. ## Acceptance criteria - All pages from the copy doc are present in the theme - All cross-site links resolve to actual URLs in the link map - All forms include HIPAA notice and route to GoHighLevel - Brand palette is consistent across the entire theme - Mobile responsive at 320px, 768px, 1280px breakpoints - WCAG AA color contrast verified across all text/background combinations - No content rules violated (see content-rules.md) - Validation script exits with zero errors ## Common pitfalls to avoid - Do not invent provider bios — use placeholders flagged for confirmation - Do not include the Deepa Gali bio from Lakeside (currently showing the Putz bio in error; flag it instead) - Do not reference HMO claims, HL7, FHIR, DICOM, or X12 as capabilities - Do not present Axtute employees with SGSL titles in Axtute-facing content - No emojis anywhere in the output - No fabricated testimonials or awards ## References - references/design-system.md - references/component-library.md - references/hipaa-form-pattern.md - references/ghl-integration.md - references/content-rules.md

Why this file matters most When Claude evaluates whether to use this Skill, the description field above is what gets matched against the user's request. If the description is too narrow, the Skill never fires when it should. Too broad, and it fires when it shouldn't. Writing this description well is the highest-leverage authoring task. Plan to refine it after the first few real invocations.

4 — Folder Structure

What lives where, and why

The Skill lives in the SGSL git monorepo under skills/dada-family-site/. The proposed layout:

skills/ └── dada-family-site/ ├── SKILL.md # The entrypoint Claude reads ├── README.md # Human-facing build & usage notes ├── CHANGELOG.md # Version history │ ├── references/ # Background docs Claude consults │ ├── design-system.md # The 4-palette family system │ ├── component-library.md # Hero, pillars, bio-card, etc. │ ├── hipaa-form-pattern.md # HIPAA-compliant form structure │ ├── ghl-integration.md # GoHighLevel webhook setup │ └── content-rules.md # Hard "never do this" constraints │ ├── templates/ # Reusable file templates │ ├── child-theme-base/ # WordPress child theme skeleton │ │ ├── style.css # Theme declaration │ │ ├── functions.php # Hooks, enqueues, ACF defs │ │ └── screenshot.png # Auto-generated per site │ ├── page-templates/ # One file per page archetype │ │ ├── home.php │ │ ├── about.php │ │ ├── conditions.php │ │ ├── providers.php │ │ ├── provider-single.php │ │ ├── services.php │ │ ├── faq.php │ │ └── contact.php │ ├── components/ # PHP partials │ │ ├── hero-block.php │ │ ├── pillar-grid.php │ │ ├── two-col-list.php │ │ ├── bio-card.php │ │ ├── step-card.php │ │ ├── callout-box.php │ │ ├── awards-carousel.php │ │ ├── testimonial-carousel.php │ │ └── cross-site-footer.php │ ├── forms/ # HIPAA-compliant form HTML │ │ ├── referral-form.html │ │ ├── appointment-request.html │ │ └── contact-form.html │ └── scss/ # Style tokens │ ├── _variables.scss # Palette injection point │ ├── _typography.scss │ ├── _components.scss │ └── main.scss │ ├── scripts/ # Helper scripts │ ├── parse_copy_doc.py # Extracts structured content │ ├── generate_theme.py # Assembles theme from inputs │ └── validate_output.py # Validates against acceptance │ └── examples/ # Worked input → output pairs ├── ksic/ │ ├── input-copy-doc.docx │ ├── input-config.yaml │ └── output-theme/ └── evergreen/ ├── input-copy-doc.docx ├── input-config.yaml └── output-theme/

REPOSITORY CONVENTIONS

- Lives in the SGSL platform monorepo under /skills/ for shared visibility

- Branch-per-feature, PR review required, two approvals from engineering before merge

- Semantic versioning: 0.x during development, 1.0 once KSIC and Evergreen are both live

- CHANGELOG.md updated on every PR — non-negotiable for tracking pattern drift

- Skill bundles published as a tagged release once stable, so downstream tooling can pin a version

5 — Component Library

The reusable building blocks

The component library is the smallest unit of theme generation. Each component is a single PHP partial that accepts a small, well-defined set of inputs and renders a styled HTML block. Components compose into page templates; page templates compose into pages.

| hero-block | Top-of-page hero with dark background, large headline, subtext, and two CTAs. Takes: headline, subtext, cta1_label, cta1_link, cta2_label, cta2_link, optional bg_image. |
| --- | --- |
| pillar-grid | Horizontal row of 2-4 short value-prop cards. Used for "Four Pillars" on Evergreen and "Three Pillars" on KSIC. Takes: array of {title, body}. |
| two-col-list | Two-column bulleted list block, often used for Conditions / Therapies pairings. Takes: left_header, left_items[], right_header, right_items[]. |
| bio-card | Provider or team-member bio card with photo, name, credentials, role, and 3-5 paragraph bio. Takes: name, credentials, role, photo_url, profile_url, bio_paragraphs[], optional flag_for_confirmation. |
| step-card | Numbered process step. Used for the six-step infusion process on KSIC and the four-step onboarding on Evergreen. Takes: number, title, body. |
| callout-box | Bordered callout with title and body. Variants: info (primary border), accent, warn, coral. Takes: variant, title, body. |
| awards-carousel | Horizontally scrolling award logos. Takes: array of {label, image_url, year}. Defaults to the standard Dada physician awards list. |
| testimonial-carousel | Patient testimonial slider with attribution. Takes: array of {body, attribution, optional_consent_id}. Empty array renders placeholder. |
| cross-site-footer | Standard family-of-practices footer linking to other Dada sites. Takes: current_site_slug (excluded from the list). |

DESIGN TOKENS (SCSS VARIABLES)

All components read from a single source of truth — templates/scss/_variables.scss — which is injected with the site-specific palette at generation time. The variable structure:

// Brand palette — injected per site $color-primary: #2D6A4F; // Site primary (e.g. Evergreen deep green) $color-primary-dk: #1B3A2C; // Headlines and dark hero $color-accent: #52B788; // Soft sage / interactions $color-warm: #B08B3F; // Optional warm tone (Evergreen gold) $color-coral: #E07A3D; // Family coral (consistent across all sites) $color-navy: #1D3557; // Family navy (consistent) // Neutrals — shared across all family sites $color-text-dark: #1F2D3D; $color-text-body: #2C3E50; $color-text-gray: #5A6C7D; $color-bg-light: #F1F7F2; // Tinted with primary (10% mix) $color-bg-warm: #FBF6EB; // Tinted with warm (10% mix) $color-border: #D5E3D8; // Typography — fixed across family $font-sans: "Inter", -apple-system, sans-serif; $font-serif: "Lora", Georgia, serif; // Used sparingly for editorial $font-mono: "JetBrains Mono", monospace; // Code blocks // Spacing scale $space-xs: 4px; $space-sm: 8px; $space-md: 16px; $space-lg: 24px; $space-xl: 48px; $space-2xl: 96px; // Breakpoints $bp-mobile: 320px; $bp-tablet: 768px; $bp-desktop: 1280px;

6 — HIPAA Form Pattern

Patient-facing forms done safely

Hard constraint These sites are medical-practice marketing sites — not patient portals — but they accept inbound information from patients (appointment requests, contact messages, referrals) that may contain limited PHI. The Skill must implement the SGSL HIPAA-aligned form pattern on every form it generates. Deviations require explicit sign-off from Toyeeb and Dr. Ewaen.

FORM TYPES GENERATED

- Appointment request — Evergreen Rheumatology and Overlake Arthritis

- Referral submission — Kirkland Specialty Infusion Center (referring physicians)

- Contact form — all four sites

- Clinical trial inquiry — Lakeside Research (already implemented; pattern source)

REQUIRED PROPERTIES OF EVERY FORM

| Transport | TLS 1.2 minimum. HTTP submissions blocked at server level. |
| --- | --- |
| Storage | No client-side localStorage, sessionStorage, or browser cookies containing form content. Form data submits and is forgotten by the browser. |
| Routing | Submitted via webhook to GoHighLevel (see Section 7). No direct database writes from the form. |
| Encryption at rest | GoHighLevel handles encryption at rest. SGSL infrastructure must verify GHL BAA is in place. |
| HIPAA notice | Every form displays the SGSL standard HIPAA notice block above submit. Notice text lives in references/hipaa-form-pattern.md. |
| Field minimization | Forms ask only for the minimum data needed to fulfill the request. No date of birth on contact forms. No SSN ever. |
| Audit trail | Submission timestamp, source IP, and form ID logged via GHL. No PHI logged in SGSL server logs. |
| Patient acknowledgment | Each form requires the patient to acknowledge the HIPAA notice before submit. |

STANDARD HIPAA NOTICE BLOCK (VERBATIM)

This form transmits information securely to our office staff. Information you submit is protected under HIPAA and is used only to respond to your inquiry. Please do not include detailed medical records or sensitive health information in this form — for those, we will contact you through a secure channel after you submit. ☐ I understand this form is not for medical emergencies. If this is an emergency, please call 911 or go to the nearest emergency department.

7 — GoHighLevel Integration

CRM wiring shared with Lakeside

Every Dada family site routes form submissions to a dedicated GoHighLevel sub-account, matching the pattern already in production for Lakeside Research. The Skill must configure this wiring automatically based on per-site config inputs.

PER-SITE CONFIGURATION

Each site supplies the following at generation time, stored in examples/<site>/input-config.yaml:

# Site identity site_slug: evergreen-rheumatology site_name: "Evergreen Rheumatology" site_domain: evergreenrheumatology.com # GoHighLevel routing ghl_subaccount_id: <provided by SGSL ops> ghl_webhook_url: <provided by SGSL ops> ghl_default_tags: - "evergreen" - "kirkland-location" - "rheumatology" # Form-specific routing forms: appointment_request: tags: ["form:appointment", "intent:new-patient"] pipeline_stage: "new-inquiry" contact: tags: ["form:contact", "intent:general"] pipeline_stage: "new-inquiry" referral: tags: ["form:referral", "intent:physician-referral"] pipeline_stage: "referral-received" # Cross-site link map cross_site_links: lakeside: https://lakesideresearchcenter.com overlake: https://overlakearthritis.com ksic: https://kirklandspecialtyinfusions.com

WEBHOOK CONTRACT

Each form submission posts a JSON payload to the configured GHL webhook URL. The payload structure is fixed across all sites for consistency:

POST {ghl_webhook_url} Content-Type: application/json { "source_site": "evergreen-rheumatology", "form_id": "appointment_request", "submitted_at": "2026-05-16T14:23:11Z", "fields": { "name": "<patient name>", "phone": "<patient phone>", "email": "<patient email>", "preferred_loc": "Kirkland", "new_or_existing": "new", "reason": "<patient reason>", "preferred_times": "<patient preferred times>", "message": "<patient message>", "hipaa_acknowledged": true }, "tags": ["form:appointment", "intent:new-patient", "evergreen"], "pipeline_stage": "new-inquiry" }

FAILURE HANDLING

- Webhook delivery failures trigger a server-side retry queue (3 attempts with exponential backoff)

- After exhaustion, the submission is logged with a redacted payload (PHI scrubbed) and an alert is sent to the SGSL ops Slack

- The patient sees a generic success message either way — never expose webhook state to the user

- SGSL ops dashboard surfaces a count of failed submissions per site per day for monitoring

8 — Validation Criteria

How we know the output is correct

The Skill emits not just a theme but a validation report. The report is the artifact Toyeeb and Fidelis sign off on before deployment. scripts/validate_output.py implements these checks and exits non-zero if any are violated.

AUTOMATED CHECKS

| Pages present | Every page named in the copy doc site map exists in the generated theme. |
| --- | --- |
| Internal links resolve | No 404s on any internal link. |
| Cross-site links match map | Every cross-site link points to a URL in the input link map. No hardcoded test URLs leak through. |
| HIPAA notice on every form | Every form file contains the exact HIPAA notice block. No deviations. |
| GHL webhook configured | Every form has a webhook URL configured and reachable (HEAD request test). |
| Brand palette consistent | No off-palette hex codes detected in compiled CSS. |
| Mobile breakpoints render | Headless Chromium screenshots at 320px, 768px, 1280px. No horizontal scroll. |
| WCAG AA contrast | Every text-on-background combination meets WCAG AA (4.5:1 normal text, 3:1 large text). |
| Alt text on images | Every <img> has a non-empty alt attribute. |
| No forbidden content | Content rules (Section 9) scan passes. |
| No fabricated content | No bios, testimonials, or awards present that are not sourced from the input inputs. |

MANUAL SIGN-OFF REQUIRED

Automated checks cannot validate brand intent, tone, or clinical accuracy. The following items require human review before deployment:

- Tone matches the Lakeside-validated voice (hopeful, dignified, clinically respectful)

- Provider bios match what each provider has approved for the site

- Testimonials are from real patients with consent on file

- Awards displayed are accurate and current

- Insurance carrier list reflects current accepting status

- Dr. Dada has approved final copy before public launch

9 — Content Rules

What the Skill must never do

These rules exist because some failure modes have specific consequences — legal, regulatory, brand, or partnership. They live in references/content-rules.md and the validation script enforces them automatically.

HARD NO-GO RULES

Never reference unshipped LafiaLink capabilities

LafiaLink does not yet ship HMO claims generation or submission, nor HL7, FHIR, DICOM, or X12 integrations. These must not appear as capabilities on any Dada family site (none of these sites are LafiaLink anyway, but cross-product confusion is a risk).

Never present Axtute staff with SGSL titles in Axtute-facing content

Victor Olaitan, Toyeeb Atunde, Fidelis Ekeh, and Joshua Meroyi are Axtute employees only in Axtute-facing communications. The Dada family sites are not Axtute-facing, so this rule does not typically apply here — but if any cross-references emerge (e.g., a case study mentioning SGSL's work for Lakeside), the SGSL/Axtute distinction must be maintained correctly.

Never invent provider bios, testimonials, or awards

All such content must trace to a verifiable source. The Skill places placeholders and flags items requiring confirmation. It does not fill them in from imagination, even when asked.

Never include the Deepa Gali bio currently on Lakeside

The live Lakeside site displays Dr. Justin Putz's bio on Dr. Gali's profile page in error. The Skill must not propagate this error. Dr. Gali's actual bio must be obtained from Dr. Dada before any site publishes it.

Never use emojis

Per SGSL communication standards, no emojis in any deliverable — including site copy, code comments, or commit messages.

Never use sensitive memory content unprompted

If the Skill operator has memories with sensitive content (mental health history, family tragedies, etc.) Claude does not surface this in site copy or in conversations with the operator about the site. Standard memory-handling rules apply.

Never claim CDC, NIH, or FDA endorsement

Standard clinical marketing constraint — referenceable studies are fine; implied endorsement is not.

SOFT RULES (REVIEW AT AUTHOR DISCRETION)

- Prefer "patients" over "consumers" — these are medical practices, not retail

- Prefer specific named conditions over umbrella terms when accuracy improves

- Prefer the active voice for patient-facing copy

- Prefer "physician" or "provider" over "doctor" in formal contexts

- Avoid hedging language ("may help", "could potentially") in marketing copy unless clinically necessary

10 — Build Sequence

Step-by-step build plan for the engineering team

A pragmatic plan for Toyeeb and Fidelis to construct the Skill itself. Each step is sized for one engineer-day or less. The plan front-loads the scaffolding work so the team is generating real KSIC and Evergreen output by end of Week 1.

WEEK 1 — SCAFFOLDING & FIRST SITE

| Day 1 | Set up the skill folder structure in the SGSL monorepo. Write the SKILL.md frontmatter and description. Write README.md. | Toyeeb |
| --- | --- | --- |
| Day 1 | Build templates/scss/_variables.scss with the four-palette injection pattern. Write _typography.scss and _components.scss skeletons. | Fidelis |
| Day 2 | Build scripts/parse_copy_doc.py — reads the SGSL standard copy spec docx and emits a structured JSON of pages, components, forms, and links. | Toyeeb |
| Day 2 | Build templates/child-theme-base/ — WordPress child theme skeleton with functions.php, style.css, and the standard enqueue pattern. | Fidelis |
| Day 3 | Build the hero-block, pillar-grid, two-col-list, callout-box, and step-card components. Test by hand with KSIC copy snippets. | Fidelis |
| Day 3 | Build the bio-card and provider-single page template. Wire the Lakeside Team Roster as the default source. | Toyeeb |
| Day 4 | Build templates/forms/ — the three HIPAA-compliant form templates. Wire to a test GHL webhook. | Toyeeb |
| Day 4 | Build templates/page-templates/home.php and about.php using the components built so far. | Fidelis |
| Day 5 | Build scripts/generate_theme.py — orchestrates parse, brand inject, component composition, and packaging. | Toyeeb + Fidelis pair |
| Day 5 | End-to-end test: run the Skill against the KSIC copy spec. Inspect output. Identify the first round of bugs and template gaps. | Both + Victor review |

WEEK 2 — HARDENING & SECOND SITE

| Day 6 | Address bugs and template gaps from Day 5 review. Build remaining page templates (conditions, services, faq, contact). | Both |
| --- | --- | --- |
| Day 6 | Build awards-carousel and testimonial-carousel components. | Fidelis |
| Day 7 | Build scripts/validate_output.py with all Section 8 checks. | Toyeeb |
| Day 7 | Build cross-site-footer component and the link-map injection logic. | Fidelis |
| Day 8 | Generate the full KSIC theme. Run validation. Fix any issues. Hand to ops for staging deploy. | Both |
| Day 9 | Generate the full Evergreen theme from Evergreen copy spec. Validate. | Both |
| Day 9 | Document edge cases encountered. Update SKILL.md description if the trigger patterns need refinement. | Toyeeb |
| Day 10 | Final review with Dr. Ewaen. Tag as v0.1-final. Begin pilot use on Overlake redesign in Week 3. | Toyeeb + Dr. Ewaen |

Stop-the-line condition If end-to-end test on Day 5 reveals that the architecture is wrong (not just buggy), the team stops and re-plans rather than patching. Building the Skill on a flawed foundation costs more than rebuilding it on a sound one.

11 — Governance, Versioning, Maintenance

How the Skill lives long-term

VERSIONING

- Semantic versioning: MAJOR.MINOR.PATCH

- PATCH (0.0.x) — bug fixes, template polish, no behavior changes

- MINOR (0.x.0) — new components, new page archetypes, additive changes

- MAJOR (x.0.0) — breaking changes to inputs, outputs, or core behavior

- Versions 0.x are pre-release. Version 1.0 is reached only after KSIC and Evergreen are both live and stable

CHANGE MANAGEMENT

- Every change goes through pull request with at least two engineering approvals

- Every change updates CHANGELOG.md with the version, date, and human-readable description

- Every change runs the validation suite against examples/ksic/ and examples/evergreen/ as regression tests

- Major changes (breaking) require Dr. Ewaen sign-off and a deprecation notice for one minor release before rollout

OWNERSHIP

| Skill architecture | Toyeeb Atunde |
| --- | --- |
| Templates & components | Fidelis Ekeh |
| HIPAA form pattern | Toyeeb (with security review by Victor) |
| GoHighLevel integration | Fidelis (with ops review) |
| Content rules | Dr. Ewaen Okao (final authority) |
| Strategic direction | Dr. Ewaen Okao |
| Customer relationship | Dr. Ewaen Okao with Dr. Dada |

QUARTERLY REVIEW

Every quarter, the team reviews:

- Skill usage — how many sites were generated, average build time, common edits made post-generation

- Pattern drift — components or templates that have been overridden frequently (signals the default needs updating)

- Content rule violations caught by validation — frequency suggests where to harden detection

- Downstream feedback — Dr. Dada's notes, patient feedback that surfaces brand-level issues

- Whether the Skill should be productized — when external clients ask for similar work, this is the signal

12 — Appendix: Worked Example

How the Skill processes the Evergreen Rheumatology copy doc end-to-end

To make the abstract concrete, here is how the Skill would process the Evergreen Rheumatology copy specification (delivered earlier in this engagement) into a deployable child theme.

STEP 1 — OPERATOR RUNS THE SKILL

In the SGSL platform, the operator (Toyeeb or Fidelis) invokes:

$ claude code > Build the Evergreen Rheumatology site using /mnt/user-data/uploads/Evergreen_Rheumatology_Website_Copy.docx and config at examples/evergreen/input-config.yaml

Claude scans available Skills. The trigger pattern matches dada-family-site. Claude reads SKILL.md and begins executing the workflow.

STEP 2 — PARSE COPY DOC

scripts/parse_copy_doc.py extracts the structured content. The output (abbreviated):

{ "site": "evergreen-rheumatology", "tagline": "A new home for evergreen care.", "palette": { "primary": "#2D6A4F", "primary_dk": "#1B3A2C", "accent": "#52B788", "warm": "#B08B3F" }, "pages": [ {"slug": "home", "hero": {...}, "pillars": [4 items], "sections": [...]}, {"slug": "about", "sections": [...]}, {"slug": "conditions", "groups": [5 condition groups]}, {"slug": "providers", "roster": [7 providers]}, ... 7 more pages ], "forms": ["appointment_request", "contact"], "cross_site_links": {...}, "placeholders_pending_confirmation": [ "kirkland_address", "hours", "insurance_carriers" ] }

STEP 3 — APPLY BRAND AND GENERATE THEME

Claude injects the palette into _variables.scss, compiles brand.css, generates each page template from the parsed content, instantiates the two forms with GHL webhook routing, generates seven provider bio pages (flagging the Deepa Gali bio as pending confirmation), and assembles the cross-site footer pointing to Lakeside, KSIC, and Overlake.

STEP 4 — VALIDATE

scripts/validate_output.py runs. The validation report (abbreviated):

VALIDATION REPORT — evergreen-rheumatology — 2026-05-16 14:42:00 ✓ All 11 pages present ✓ All 27 internal links resolve ✓ All 3 cross-site links match input link map ✓ HIPAA notice present on all 2 forms ✓ GHL webhooks configured and reachable ✓ Brand palette consistent (0 off-palette colors) ✓ Mobile breakpoints render without horizontal scroll ✓ WCAG AA contrast verified (47 text/bg combinations) ✓ All 18 images have alt text ✓ Content rules pass (0 violations) ✓ No fabricated content detected WARNINGS (non-blocking, pending confirmation): ⚠ Kirkland address: placeholder pending Dr. Dada confirmation ⚠ Hours of operation: placeholder pending Dr. Dada confirmation ⚠ Insurance carrier list: placeholder pending billing confirmation ⚠ Provider bio: Deepa Gali, MD — flagged, requires correct bio ⚠ Testimonials: empty, awaiting consent collection EXIT 0 — theme ready for staging deploy, pending warnings.

STEP 5 — DELIVER

Claude zips the theme, generates the deployment README and the content-pending checklist (mapping each warning to the responsible owner), and saves all artifacts to /mnt/user-data/outputs/. Total runtime: target under fifteen minutes for an experienced Skill on a familiar input.

The compounding payoff The first time this workflow runs, it surfaces a dozen edge cases the team did not anticipate. The Skill gets refined. The second run is cleaner. By the fifth Dada family site (or the second medical-practice-site for a new client), the Skill produces near-final output that needs only content confirmation and visual polish. That is the asset SGSL is building here.

End of specification — Version 0.1